**Notes**

1. Daily scrum meeting what i have done and what i will do.
2. **Deadlines 12th internal demo.**
3. Mon 1st dec - fix rebar error. **Andreas/Kenny/Pontus**
4. Fix connections for live website (thursday) **Kenny/Andreas**
5. 1st draft SAD monday **Ian**
6. Iphone (thursday pages and login ) **Jessie**
7. Mockup (android thursday ) **Pontus**

**Need to do list**

|  |  |
| --- | --- |
| **Andreas:**  More mapreduce functions. figure out what?  Rebar? error. | **Tommy and ANDREAS:**  retrieving TWEET : 500 / 1500 |
| **Tommy:**  Might be small changes in message relay. | **Ian:**  read file/format training data:  train- , test accuracy- stopwords - retrain  Create a tree search for word list.  Map reduce funtion |
| **Jessie:**  login  individual pages approx 7 ,  gestures recog,  transitions  functionality - implementing charts and visual data. | **Pontus:** May need help from **Kenny** WITH ANDROID.  Mock of android app.  login  individual pages approx 7 ,  gestures recog,  transitions  functionality - implementing charts and visual data. |
| **Andreas/Kenny**  Connection data to the front end from iphone (websocket) | **SHAN:**  Finished home and view page…html.  Update design colours layout.  copyright info.  Search keyword function start this weekend.  Top 10 related keyword interface |
| **Kenny and shan**  Login |  |
|  |  |

**:**