Group name: Name Pending

Scrum­master email: gu@galdiuz.com

Sprint number: 5

Scrum retrospective PM

Take one (1) page to document your SCRUM retrospective meeting. Make sure to document the following:

* What did the team learn in this sprint?

The usefulness of daily sprints. We were more relaxed with each other and worked more efficiently, i.e. team dynamics plays a bigger role than expected.

* What worked well during this sprint?

Daily meeting start from this sprint, every members reported what have done and what will do shortly. By sharing experience, more information been catched, therefore we all know what process for the whole project is in.

* What can be improved during the next sprint?

Collaboration will be improved between front-enders and back-enders.

Keeping the daily-scrum meetings shorter than before. They are currently too time consuming and energy draining.

All team members referencing the requirements doc and keeping it up to date to improve communication and efficiency.