Lessons learnt 2014-10-24

* Riak is likely not the optimal choice as a database for our project, based on what we would like to store and therefore has to take the extra time into account when planning the sprints.
* Trello doesn’t have a good way to show in which sprint tasks was completed. But we have solved this problem with creating separate board for each sprint. At the same time each group member needs to put more effort into using Trello in the future.
* With the group focusing on assignments and upcoming exams in other courses the communication was lacking and this resulted in members spending time on solving problems that other team members had already solved.
* We have learnt that we need to collaborate a bit more, we have made progress individually, but as a group we are still behind.