Scrum retrospective **07/11/2014** PM

*Take one (1) page to document your SCRUM retrospective meeting. Make sure to document the following:*

* **What did the team learn in this sprint**?

Members should have a better idea of every part in the system. Even if they are mostly uninvolved with the part they should understand the principle which have been applied to it. Group resources could be better spent. Greater understanding of the architecture will be needed for the coming stages of the project.

* **What worked well during this sprint?**

Communication and teamwork improved greatly during this sprint.

People got more work done.

The team started to put architectural ideas in practice.

* **What can be improved during the next sprint?**

Only people that want or need to be involved in meetings should be present and take an active part by informative input/preparing for meeting.

A meeting should not last more that 30 mins. A summary of the meeting should be available for members not present. This will make meeting shorter and more productive.

Find space to create more practical time.

If you are currently not doing anything, help someone else. More time spent cooperating makes the project progress quicker.

More explanations for the other group members on how the different parts of the system work. Members should demonstrate their individual part so that the rest of the team has an opportunity to learn and get a better understanding of the system as a whole.

More time spent on updating the architecture to help get everyone on the same page. Since we’ve had some changes that we haven’t documented and so on. A lot of time during the first week was used for other things than the project, such as the exam and assignment.